Statement of Work

Healthcare Data Platform Engineering — Wood Group

| Field | Value |
| --- | --- |
| SOW Number | SOW-2024-0318 |
| Parent MSA | MSA-2023-0318 |
| Supplier | Wood Group |
| Supplier ID | S00003 |
| McKesson Cost Center | CC-7420 — IT Development |
| Category | Software & Engineering Services |
| SOW Effective Date | January 1, 2024 |
| SOW Expiration Date | December 31, 2024 |
| Not-to-Exceed (NTE) Amount | $1,850,000 USD |
| Ariba Contract ID | ARIBA-2024-SOW-2024-0318 |

1. Scope of Work

Wood Group shall provide Software Engineering services to McKesson Corporation as described in this Statement of Work. Any work outside this scope requires a written Change Order.

1.1  In-Scope Activities

- Custom software engineering for McKesson's healthcare data platform

- API development and integration services

- Code review and quality assurance

- Technical documentation

1.2  Explicitly Out of Scope

- Infrastructure procurement or licensing

- Product management or business analysis (unless added via Change Order)

- Support services post-go-live beyond 90 days warranty

2. Approved Cost Categories

| GL Code | Category | Cap / Notes |
| --- | --- | --- |
| 7420-001 | Software Engineering Services | Primary labor |
| 7420-002 | QA and Testing Services | QA engineers only |
| 7420-099 | Reimbursable Expenses | Travel only; capped at $37,000 |

3. Deliverables and Milestones

| Deliverable | Due Date | Value | Condition |
| --- | --- | --- | --- |
| Architecture design doc | March 31, 2024 | $180,000 | McKesson sign-off |
| MVP delivery | June 30, 2024 | $380,000 | UAT pass |
| Phase 2 delivery | September 30, 2024 | $380,000 | UAT pass |
| Final handover | December 15, 2024 | $260,000 | Go-live acceptance |

4. Billing and Invoice Instructions

4.1  All invoices must reference SOW SOW-2024-0318 and the applicable Ariba Contract ID.

4.2  Monthly T&M invoices must attach approved timesheets or task completion evidence.

4.3  Milestone payments will be released within 10 business days of written McKesson acceptance.