Statement of Work

End User Computing Support Services — Wood Group

| Field | Value |
| --- | --- |
| SOW Number | SOW-2024-0603 |
| Parent MSA | MSA-2023-0603 |
| Supplier | Wood Group |
| Supplier ID | S00003 |
| McKesson Cost Center | CC-7435 — End User Computing |
| Category | Software & Engineering Services |
| SOW Effective Date | January 1, 2024 |
| SOW Expiration Date | December 31, 2024 |
| Not-to-Exceed (NTE) Amount | $1,400,000 USD |
| Ariba Contract ID | ARIBA-2024-SOW-2024-0603 |

1. Scope of Work

Wood Group shall provide IT Infrastructure Services services to McKesson Corporation as described in this Statement of Work. Any work outside this scope requires a written Change Order.

1.1  In-Scope Activities

- Level 2 and 3 IT support for McKesson end-user devices (laptops, desktops, mobile)

- Asset lifecycle management and CMDB updates

- IT onboarding and offboarding support

- Hardware break-fix coordination

1.2  Explicitly Out of Scope

- Software licensing procurement

- Network infrastructure support

- Data center operations

2. Approved Cost Categories

| GL Code | Category | Cap / Notes |
| --- | --- | --- |
| 7435-001 | EUC Support Services | Primary labor |
| 7435-002 | Asset Management Services | CMDB and asset tracking |
| 7435-099 | Parts and Materials | Pre-approved replacement parts only |

3. Deliverables and Milestones

| Deliverable | Due Date | Value | Condition |
| --- | --- | --- | --- |
| CMDB baseline complete | February 28, 2024 | $120,000 | Acceptance |
| Q2 support metrics | June 30, 2024 | Actuals | SLA report |
| Q3 support metrics | September 30, 2024 | Actuals | SLA report |
| Annual reconciliation | December 31, 2024 | Actuals | Final invoice |

4. Billing and Invoice Instructions

4.1  All invoices must reference SOW SOW-2024-0603 and the applicable Ariba Contract ID.

4.2  Monthly T&M invoices must attach approved timesheets or task completion evidence.

4.3  Milestone payments will be released within 10 business days of written McKesson acceptance.