Statement of Work

Healthcare Application Development — India Delivery Center — White-Preston

| Field | Value |
| --- | --- |
| SOW Number | SOW-2024-3812 |
| Parent MSA | MSA-2023-3812 |
| Supplier | White-Preston |
| Supplier ID | S00012 |
| McKesson Cost Center | CC-7420 — IT Development |
| Category | Supply Chain Technology Services |
| SOW Effective Date | January 1, 2024 |
| SOW Expiration Date | December 31, 2024 |
| Not-to-Exceed (NTE) Amount | $960,000 USD |
| Ariba Contract ID | ARIBA-2024-SOW-2024-3812 |

1. Scope of Work

White-Preston shall provide Custom Software Dev services to McKesson Corporation as described in this Statement of Work. Any work outside this scope requires a written Change Order.

1.1  In-Scope Activities

- Offshore software development for McKesson's pharmacy management module

- Agile sprint delivery (2-week sprints)

- Code review and static analysis

- Daily standup and weekly status reporting

1.2  Explicitly Out of Scope

- On-site consulting or travel to McKesson facilities unless approved

- Infrastructure or cloud services

- Business analysis or product ownership

2. Approved Cost Categories

| GL Code | Category | Cap / Notes |
| --- | --- | --- |
| 7420-001 | Offshore Software Engineering | Primary labor |
| 7420-002 | QA and Testing (Offshore) | QA engineers |
| 7420-099 | Reimbursable Expenses | Approved travel to McKesson sites only; capped at $24,000 |

3. Deliverables and Milestones

| Deliverable | Due Date | Value | Condition |
| --- | --- | --- | --- |
| Sprint 1-4 delivery | March 31, 2024 | $200,000 | Sprint review acceptance |
| Sprint 5-8 delivery | June 30, 2024 | $220,000 | Sprint review acceptance |
| Sprint 9-12 delivery | September 30, 2024 | $220,000 | Sprint review acceptance |
| Sprint 13-16 + final | December 15, 2024 | $320,000 | Release acceptance |

4. Billing and Invoice Instructions

4.1  All invoices must reference SOW SOW-2024-3812 and the applicable Ariba Contract ID.

4.2  Monthly T&M invoices must attach approved timesheets or task completion evidence.

4.3  Milestone payments will be released within 10 business days of written McKesson acceptance.