Statement of Work

Enterprise Technology Services — White-Preston

| Field | Value |
| --- | --- |
| SOW Number | SOW-2024-2690 |
| Parent MSA | MSA-2023-2690 |
| Supplier | White-Preston |
| Supplier ID | S00012 |
| McKesson Cost Center | CC-7420 — IT Development |
| Category | Supply Chain Technology Services |
| SOW Effective Date | January 1, 2024 |
| SOW Expiration Date | December 31, 2024 |
| Not-to-Exceed (NTE) Amount | $780,000 USD |
| Ariba Contract ID | ARIBA-2024-SOW-2024-2690 |

1. Scope of Work

White-Preston shall provide Technology Services services to McKesson Corporation as described in this Statement of Work. Any work outside this scope requires a written Change Order.

1.1  In-Scope Activities

- Application development and support for McKesson's Revenue Cycle platforms

- Legacy system modernisation analysis

- Performance tuning and code optimisation

1.2  Explicitly Out of Scope

- Infrastructure or cloud services

- Data migration (governed separately)

2. Approved Cost Categories

| GL Code | Category | Cap / Notes |
| --- | --- | --- |
| 7420-001 | Application Development | Primary labor |
| 7420-002 | Application Support | Production support |
| 7420-099 | Expenses | Pre-approved; capped at $16,000 |

3. Deliverables and Milestones

| Deliverable | Due Date | Value | Condition |
| --- | --- | --- | --- |
| Phase 1 analysis | March 31, 2024 | $140,000 | Acceptance |
| Phase 2 delivery | July 31, 2024 | $220,000 | UAT pass |
| Phase 3 delivery | November 30, 2024 | $280,000 | UAT pass |
| Closeout | December 15, 2024 | $140,000 | Final acceptance |

4. Billing and Invoice Instructions

4.1  All invoices must reference SOW SOW-2024-2690 and the applicable Ariba Contract ID.

4.2  Monthly T&M invoices must attach approved timesheets or task completion evidence.

4.3  Milestone payments will be released within 10 business days of written McKesson acceptance.