Statement of Work

Compliance Training and E-Learning Platform — May, Henry and Jackson

| Field | Value |
| --- | --- |
| SOW Number | SOW-2024-4256 |
| Parent MSA | MSA-2023-4256 |
| Supplier | May, Henry and Jackson |
| Supplier ID | S00010 |
| McKesson Cost Center | CC-7660 — HR & Compliance |
| Category | Business Process Services |
| SOW Effective Date | January 1, 2024 |
| SOW Expiration Date | December 31, 2024 |
| Not-to-Exceed (NTE) Amount | $280,000 USD |
| Ariba Contract ID | ARIBA-2024-SOW-2024-4256 |

1. Scope of Work

May, Henry and Jackson shall provide Compliance Training services to McKesson Corporation as described in this Statement of Work. Any work outside this scope requires a written Change Order.

1.1  In-Scope Activities

- Annual compliance training curriculum for McKesson US employees (up to 12,000 learners)

- Custom course development — up to 3 modules

- LMS integration with McKesson Workday

- Completion reporting and attestation management

1.2  Explicitly Out of Scope

- Clinical or patient safety training

- Training for non-US employees (governed separately)

- Software licensing beyond agreed seat count

2. Approved Cost Categories

| GL Code | Category | Cap / Notes |
| --- | --- | --- |
| 7660-001 | Annual Platform License | Per seat; up to 12,000 |
| 7660-002 | Custom Course Development | Per module; capped at 3 |
| 7660-003 | LMS Integration Services | One-time |

3. Deliverables and Milestones

| Deliverable | Due Date | Value | Condition |
| --- | --- | --- | --- |
| Platform go-live | February 15, 2024 | $80,000 | Go-live acceptance |
| Custom modules delivered | May 31, 2024 | $75,000 | Content approval |
| H1 completion report | July 15, 2024 | $62,500 | Report delivery |
| H2 completion report | January 15, 2025 | $62,500 | Report delivery |

4. Billing and Invoice Instructions

4.1  All invoices must reference SOW SOW-2024-4256 and the applicable Ariba Contract ID.

4.2  Monthly T&M invoices must attach approved timesheets or task completion evidence.

4.3  Milestone payments will be released within 10 business days of written McKesson acceptance.